# Risk Register - OneWorld Prosthetics

Contents

Introduction	1

Risk Scoring	1

Risk table	2

Residual risk table	6

Risk treatment explanation	8

Bibliography	9

# Introduction

The risk register looks at and evaluates the key risks that are linked to the organisation's assets. The risks are assessed using the likelihood and potential impact on the organization. For example, a low likelihood and low impact would equal a very low risk score, and a high likelihood and high impact would equal a very high/critical risk score and would need to be addressed first. The main purpose of this risk register is to highlight critical risks so that appropriate controls can be implemented (Haslam, 2024).

# Risk Scoring

As highlighted in the introduction, the risks will be assessed using a risk score. This risk score will be found using both the impact and likelihood of the risk. For example, a low likelihood and low impact would equal a very low risk score. Likelihood is rated on a score of 1 to 3, and impact is rated on a score of 1 to 3. These numbers are then multiplied together to get the risk score. Meaning a risk score of 1 to 3 is low risk, 4 to 6 is medium risk, 7 to 8 is high risk, and 9 is a critical risk.

Likelihood x impact = Risk score

| Likelihood | Impact | Risk score |
| --- | --- | --- |
| 1 | 1 | 1 |
| 1 | 2 | 2 |
| 1 | 3 | 3 |
| 2 | 1 | 2 |
| 2 | 2 | 4 |
| 2 | 3 | 6 |
| 3 | 1 | 3 |
| 3 | 2 | 6 |
| 3 | 3 | 9 |

# Risk table

| ID | Asset ID | Asset name | Threat | Vulnerability | Likelihood | Impact | Risk score | Control measures |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | A1 | Patient medical data | Data breach | Weak encryption/access control | 3 | 3 | 9 critical | Encryption, MFA, access control, monitoring |
| R2 | A2 | Patient personal data | Unauthorized access | Poor access restrictions | 3 | 3 | 9 critical | Role based access |
| R3 | A3 | Staff credentials | Phishing attack | Lack of user awareness | 3 | 2 | 6 high | Security training and MFA |
| R4 | A4 | Staff personal data | Insider misuse | Excessive privileges | 2 | 3 | 6 high | Least privilege access and auditing |
| R5 | A5 | Research data | Data theft | Lack of encryption | 2 | 3 | 6 high | Encryption and penetration testing to ensure confidentiality. Secure storage. |
| R6 | A6 | Prosthetic Designs | Intellectual property theft | Weak access controls | 2 | 3 | 6 high | Encryption and access control |
| R7 | A7 | Algorithms/ software | Tampering | Lack of integrity controls | 2 | 3 | 6 high | Code signing and making sure the version is correct |
| R8 | A8 | Financial data | Fraud/data breach | Weak authentication | 2 | 3 | 6 high | Transaction monitoring |
| R9 | A9 | Donor data | Data leak | Poor data handling | 2 | 3 | 6 high | Encryption and secure storage |
| R10 | A10 | Payment systems | Fraud/ cyber attack | Third-party risk | 2 | 3 | 6 high | Vendor security checks |
| R11 | A11 | Medical IoT devices | Hacking | No network segmentation | 3 | 3 | 9 critical | Network segmentation |
| R12 | A12 | Testing equipment | Malfunction/ tampering | Lack of monitoring | 2 | 3 | 6 high | Physical security eg: locked doors to keep secure |
| R13 | A13 | Manufacturing equipment | Physical damage | Lack of physical security | 2 | 3 | 6 high | CCTV and regular maintenance |
| R14 | A14 | Databases | Data breach | Misconfiguration | 3 | 3 | 9 critical | Monitoring |
| R15 | A15 | Backup systems | Data loss | Infrequent backups | 2 | 3 | 6 high | Regular backups eg every hour, meaning loss will only result in an hour's worth of data. Offsite storage |
| R16 | A16 | Workstations | Malware infection | Outdated software | 3 | 2 | 6 high | Regular patching |
| R17 | A17 | Laptops | Theft/ loss | No encryption/remote wipe software | 3 | 2 | 6 high | Remote wipe software and full disk encryption |
| R18 | A18 | Mobile devices | Data leak | Unsecured devices | 3 | 2 | 6 high | Encryption and strict byod policy |
| R19 | A19 | Network infrastructure | Network attack | Weak firewall rules | 3 | 3 | 9 critical | Implement firewalls, IDS and IPS with a subscription to ensure they are regularly updated |
| R20 | A20 | Wi-Fi Network | Unauthorized access | Weak passwords | 3 | 3 | 9 critical | Strong passwords and use of WPA3 |
| R21 | A21 | Email systems | Phishing/ malware | Lack of filtering/ monitoring | 3 | 2 | 6 high | Email filtering to identify possible phishing |
| R22 | A22 | Cloud storage | Data breach | misconfiguration | 3 | 3 | 9 critical | Use a reputable cloud storage company and use encryption |
| R23 | A23 | Software applications | Exploits | Unpatched systems | 3 | 2 | 6 high | Regular patches and implement checks |
| R24 | A24 | OS systems | Vulnerabilities | Outdated OS | 3 | 2 | 6 high | Make sure updates are done as soon as they are available to ensure there is no chance of a zero-day attack |
| R25 | A25 | Physical servers | Physical attack | Weak access controls | 2 | 3 | 6 high | Implement stronger access management, such as cctv and, door locks and biometrics |
| R26 | A26 | secure building | Unauthorized access | Weak access control | 2 | 3 | 6 high | Implement strong access controls, such as locks or badges, needed to gain access to the building. Security guard |
| R27 | A27 | Access control systems | Failure/ bypass | Poor configuration | 2 | 3 | 6 high | Regular penetration tests |
| R28 | A28 | CCTV | Failure | Lack of monitoring | 2 | 2 | 4 medium | Regular checks to make sure all cameras are working |
| R29 | A29 | Documentation | Data leak | Poor secure storage | 2 | 2 | 4 medium | Secure filing cabinets with clear labelling in a locked document room. Or stored off-site digitally and encrypted |
| R30 | A30 | Intellectual property | Theft | Weak protection | 2 | 3 | 6 high | Encryption and access control |
| R31 | A31 | reputation | Public trust loss | Data breach of sensitive information | 3 | 3 | 9 critical | Security controls to stop loss in the first place |
| R32 | A32 | Staff expertise | Loss of knowledge | Staff turnover | 2 | 2 | 4 medium | Training and documentation |
| R33 | A33 | Third-party services | Data breach | Weak security | 3 | 3 | 9 critical | Third-party security checks |
| R34 | A34 | Internet connection | Service disruption | Network outage | 2 | 2 | 4 medium | Redundant connection and no single points of failure, e.g., multiple ISPs and mesh network design |

# Residual risk table

| Risk ID | Residual risk | Description of residual risk |
| --- | --- | --- |
| R1 | Medium | This risk is reduced as all data is encrypted and secured with MFA, but it is still medium as advanced cyber-attacks, possibly in the future, could break this. Therefore, regular checks will need to be implemented to ensure that this control is enough |
| R2 | Medium | Insider misuse, both knowingly and unknowingly, could still happen. |
| R3 | Low | Human error could still play a part in accidental phishing attacks |
| R4 | Low | Least privilege works for reducing risk but privileged users could still be an insider threat |
| R5 | Low | Encryption and secure storage both make sure that this risk is minimised. |
| R6 | Low | Risk of targeted intellectual property could still be an issue. |
| R7 | Low | Integrity checks reduce the risk of tampering |
| R8 | Low | Financial controls massively reduce the risk of fraud alongside MFA |
| R9 | Low | Making sure systems are secure reduces the risk of donor information being leaked |
| R10 | Medium | Using a third-party means there will always be risk |
| R11 | Medium | IoT devices are still a target |
| R12 | Low | Regular maintenance means that things will break less regularly |
| R13 | Low | Physical security reduces the risk of damage or theft |
| R14 | Medium | Constant monitoring means that there is a reduction in the database risk; however, misconfigurations could still happen |
| R15 | Low | Regular backups reduce data loss |
| R16 | Low | Regular patching reduces the threat from malware alongside antivirus software |
| R17 | Low | Full encryption means that if the laptop is stolen the data on it cannot be accessed and remote wipe software further enforces this. |
| R18 | Low | Mobile device management massively reduces the risk |
| R19 | Medium | Network controls reduce attacks but as attacks improve, this could be bypassed by sophisticated threats. |
| R20 | Low | Having strong WiFi security reduces unauthorised access |
| R21 | Low | Email filtering and training help reduce the risk of a phishing attack but human error could still pose a threat |
| R22 | Medium | Cloud misconfiguration could still be a risk |
| R23 | Low | Patch management reduces what can be exploited |
| R24 | Low | Regular updates reduce the risk of OS vulnerabilities |
| R25 | Low | Access controls reduce unauthorized entry |
| R26 | Low | Access controls reduce unauthorized entry |
| R27 | Low | Regular testing reduces the risk of system failure |
| R28 | Low | Continuous monitoring reduces the impact of CCTV failure. And broken CCTV still acts as a deterrent as individuals won't know it does not currently work |
| R29 | Low | Secure storage reduces the risk to documentation |
| R30 | Low | Intellectual property protections, such as encryption and monitoring, reduce possible theft. |
| R31 | Medium | This risk remains as unforeseen circumstances could cause the organization to lose reputation |
| R32 | Low | Training and documentation reduce talent and knowledge loss |
| R33 | Medium | Third-party risks remain |
| R34 | Low | Redundant connections reduce downtime. |

# Risk treatment explanation

The risks identified in this register are directly linked to the organisation’s asset register. This makes sure that all assets, such as data and processes, are considered. This helps the overall ISMS identify all risks and mitigate them effectively. All of the risk treatments use the PDCA cycle. This contains 4 steps that are Plan, Do, Check and Act with this document being the planning. The implementation of the Do and the checking would consist of penetration testing and audits to ensure the controls are efficient and working as intended. If a security control is found to be lacking or a gap is found, then the Act part of the PDCA cycle will look at rectifying this (Asq, 2026)

# Bibliography

- Haslam, S. (2024). Five reasons to use a risk register. [online] WTW. Available at: https://www.wtwco.com/en-gb/insights/2024/04/five-reasons-to-use-a-risk-register. [accessed 23rd March 2026]

- Asq (2026). PDCA Cycle - What is the Plan-Do-Check-Act Cycle? | ASQ. [online] Available at: https://asq.org/quality-resources/pdca-cycle?srsltid=AfmBOorppYhfTsYKHX0uIB5j74sSF1E0iABMt6z63_3KdMnyLfrmVHDI [accessed 24th March 2026]

- ‌

‌